Overview
Topic
The project we plan to develop will be a Productivity Software application with the goal to present a niche solution to the growing productivity software market (currently worth AUD $66.551 billion) expected to grow 14% per year up to 2030 (Productivity Management Software Market Report, 2030, 2022). To achieve this goal, our project will be developed with the basis of being versatile, cheap and easy-to-use. Our approach to development will avoid bloated and unnecessary features to the application’s main objective which is to assist a user with their productivity, time-management and organisation. Benefits of this approach include reduced resources required and greater efficiency to project development. For the end-user, the benefit they receive is a simple and intuitive product which can be quickly picked up and utilised to its full capabilities. Features that are implemented will feel familiar without the bells and whistles most applications tend to have. We avoid having these bell and whistle type features so as to not distract and cause detriment to the user’s experience. The application will serve as an all-in-one package for user productivity on an individual and team level, avoiding the need for add-on extensions or usage of additional applications.

To begin the development of our project, we will first create a wireframe to map out the application’s layout, user flow, information architecture and behaviours. From here, a prototype in the form of a full interactive mock-up will be developed, simulating the applications changes, behaviours, interactions, etc. It presents an opportunity for on-going testing, an understanding and feel for the UI/UX, plans for changes in the overall design/flow/behaviours, and raise issues requiring amendment. We will continuously refine the project so that the actual software development will have a clear goal to achieve. This approach does leave us limited with what we can test such as the storage of files, the implementation of APIs or the web app deployment process as these require code and specific tools to be tested.

Motivation
Our main motivation for this project comes from the potential to enter the rapidly growing productivity software market. It presents future opportunities to capitalise on the growing success of the market and thereby becoming successful ourselves.
The other motivation we have is based up upon our first-hand experiences with currently available productivity and time-management apps as students. Students have many aspects to manage such as time-management, note-taking, and project/assignment management. There are a variety of apps available dedicated to one of these aspects, but the main issue we identified are the lack of apps designed to fulfil all these requirements together. App choice variety is important and often enjoyed, but it does become tedious and time-consuming having to switch between apps just to use a specific function. Synchronising data across the apps is possible, but it is again tedious, time-consuming, and difficult for most users. Our motivations together aim to resolve these issues so the end-user can dedicate more time on their work, regardless if our end-user is a student or not.

Though it is not certain we can achieve our ambitious goals, the project will still prove to be a valuable learning experience for the team. It presents an attempt to mimic a real-world scenario where we can experiment with different aspects of project development and software development. This project will demonstrate to future employers our ability to identify a particular niche/requirement in a dominated market, how we plan to solve these requirements, and how well we utilise each team member’s skill-set to cover each other’s strengths and weaknesses. How we react and adapt to obstacles impeding our progress, how we solve issues and how organised we are will be other aspects future employers will be looking out for.

Landscape
Based upon the “2022-2029 Global Productivity Apps Professional Market Research Report” synopsis, “Key players in the global Productivity Apps market…” included Evernote, Microsoft To Do, Headspace, TeamViewer, etc.
(2022-2029 GLOBAL PRODUCTIVITY APPS PROFESSIONAL MARKET RESEARCH REPORT, ANALYSIS FROM PERSPECTIVE OF SEGMENTATION (COMPETITOR LANDSCAPE, TYPE, APPLICATION, AND GEOGRAPHY), 2022)
Other similar products to our project also include Microsoft OneNote and Notion primarily for their note-taking features. From the few that have been identified, these products are not just competitors, but key players that dominate the market. It is extremely ambitious to believe that our project could compete directly with these products and companies. Therefore, our project will be capitalising on the one point of difference that these other applications lack. This niche refers to each apps lack of variety in their functions to assist with all aspects such as note-taking, productivity, project management and organisation. By presenting our project as an all-in-one solution, we fulfil a particular niche in the market. Our chances of success increase and we avoid directly competing with these existing products.

Detailed Description
Aims
Plans and Progress
Roles
Scopes and Limits
Tools and Technologies
Testing

Time Frame

	Van	Bo	Hayden	Daniel	Russell
Week 1	Design, collate, and audit Assignment 2 report. Fill in missing details of the report where required. Assist to add report information to Block Market’s Assignment 2 website.	Collate Assignment 2 MS Info document. Complete overview, motivation, skills and outcome of Project Ideas. Assist to add report information to Block Market’s Assignment 2 website.	Complete description and tools/tech of Project Ideas. Amend website presentation issues.	Assist with report collation and add report information to Block Market’s Assignment 2 website	Develop and design Block Market’s Assignment 2 website. Assist to add report information to Block Market’s Assignment 2 website. Amend website presentation issues.
Week 2	Research job ads for UI/UX Designers and create our own job ad for this position. Start writing upon Plans & Progress.	Research job ads for Advertising Specialists and create our own job ad for this position.	Research job ads for Software Engineers and create our own job ad for this position.	Research job ads for Project Managers and create our own job ad for this position.	Create Block Market’s Assignment 3 website skeleton. Finish Team Profile (Group Processes and Career Plans).
Week 3	Write up paragraph on their own career plans. Write up Group Processes & Communication, Plans & Progress, and Scopes & Limits. Continue writing upon Plans & Progress.	Write up paragraph on their own career plans. Write up / Overview. Continue updating Tool and Timeframe. Plan out A3 Presentation.	Write up paragraph on their own career plans. Write up Aims and Tools & Tech.	Write up paragraph on their own career plans. Write up Risks and Testing. Continue report collation.	Write up paragraph on their own career plans. Write up Roles. Continue on website skeleton.
Week 4
Week 5
Week 6
Week 7
Week 8
Week 9
Week 10
Week 11
Week 12
Week 13
Week 14
Week 15

Risks
Group processes and communications

References
Grandviewresearch.com. 2022. Productivity Management Software Market Report, 2030. [online] Available at: <https://www.grandviewresearch.com/industry-analysis/productivity-management-software-market>
Market Reports World. 2022. 2022-2029 GLOBAL PRODUCTIVITY APPS PROFESSIONAL MARKET RESEARCH REPORT, ANALYSIS FROM PERSPECTIVE OF SEGMENTATION (COMPETITOR LANDSCAPE, TYPE, APPLICATION, AND GEOGRAPHY). [online] Available at: <https://www.marketreportsworld.com/2022-2029-global-productivity-apps-professional-market-20226339> [Accessed 14 May 2022].