Overview
Topic
The project we plan to develop will be a Productivity Software application with the goal to present a niche solution to the growing productivity software market (currently worth AUD $66.551 billion) expected to grow 14% per year up to 2030 (Productivity Management Software Market Report, 2030, 2022). To achieve this goal, our project will be developed with the basis of being versatile, cheap and easy-to-use. Our approach to development will avoid bloated and unnecessary features to the application’s main objective which is to assist a user with their productivity, time-management and organisation. Benefits of this approach include reduced resources required and greater efficiency to project development. For the end-user, the benefit they receive is a simple and intuitive product which can be quickly picked up and utilised to its full capabilities. Features that are implemented will feel familiar without the bells and whistles most applications tend to have. We avoid having these bell and whistle type features so as to not distract and cause detriment to the user’s experience. The application will serve as an all-in-one package for user productivity on an individual and team level, avoiding the need for add-on extensions or usage of additional applications.

To begin the development of our project, we will first create a wireframe to map out the application’s layout, user flow, information architecture and behaviours. From here, a prototype in the form of a full interactive mock-up will be developed, simulating the applications changes, behaviours, interactions, etc. It presents an opportunity for on-going testing, an understanding and feel for the UI/UX, plans for changes in the overall design/flow/behaviours, and raise issues requiring amendment. We will continuously refine the project so that the actual software development will have a clear goal to achieve. This approach does leave us limited with what we can test such as the storage of files, the implementation of APIs or the web app deployment process as these require code and specific tools to be tested.

Motivation
Our main motivation for this project comes from the potential to enter the rapidly growing productivity software market. It presents future opportunities to capitalise on the growing success of the market and thereby becoming successful ourselves. The popularity and success of such apps stems from how our society has such a focus on our work productivity. Where we are a student or person in the workforce, we are all working to achieve some form of output. With majority of our time spent working and focusing on said output, we often find ourselves neglecting to properly organise our own schedules. Therefore, the option of productivity apps is convenient and perhaps necessary, especially for individuals finding difficulty to organise by themselves.
The other motivation we have is based up upon our first-hand experiences with currently available productivity and time-management apps as students. Students have many aspects to manage such as time-management, note-taking, and project/assignment management. There are a variety of apps available dedicated to one of these aspects, but the main issue we identified are the lack of apps designed to fulfil all these requirements together. App choice variety is important and often enjoyed, but it does become tedious and time-consuming having to switch between apps just to use a specific function. Synchronising data across the apps is possible, but it is again tedious, time-consuming, and difficult for most users. Our motivations together aim to resolve these issues so the end-user can dedicate more time on their work, regardless if our end-user is a student or not.

Though it is not certain we can achieve our ambitious goals, the project will still prove to be a valuable learning experience for the team. It presents an attempt to mimic a real-world scenario where we can experiment with different aspects of project development and software development. This project will demonstrate to future employers our ability to identify a particular niche/requirement in a dominated market, how we plan to solve these requirements, and how well we utilise each team member’s skill-set to cover each other’s strengths and weaknesses. How we react and adapt to obstacles impeding our progress, how we solve issues and how organised we are will be other aspects future employers will be looking out for.

Landscape
Based upon the “2022-2029 Global Productivity Apps Professional Market Research Report” synopsis, “Key players in the global Productivity Apps market…” included Evernote, Microsoft To Do, Headspace, TeamViewer, etc.
(2022-2029 GLOBAL PRODUCTIVITY APPS PROFESSIONAL MARKET RESEARCH REPORT, ANALYSIS FROM PERSPECTIVE OF SEGMENTATION (COMPETITOR LANDSCAPE, TYPE, APPLICATION, AND GEOGRAPHY), 2022)
Other similar products to our project also include Microsoft OneNote and Notion primarily for their note-taking features. From the few that have been identified, these products are not just competitors, but key players that dominate the market. It is extremely ambitious to believe that our project could compete directly with these products and companies. Therefore, our project will be capitalising on the one point of difference that these other applications lack. This niche refers to each apps lack of variety in their functions to assist with all aspects such as note-taking, productivity, project management and organisation. By presenting our project as an all-in-one solution, we fulfil a particular niche in the market. Our chances of success increase and we avoid directly competing with these existing products.

Detailed Description
Aims
Plans and Progress
Roles
Scopes and Limits
Tools and Technologies
Testing

Time Frame

	Van	Bo	Hayden	Daniel	Russell
Week 1	Design, collate, and audit Assignment 2 report. Fill in missing details of the report where required. Assist to add report information to Block Market’s Assignment 2 website.	Collate Assignment 2 MS Info document. Complete overview, motivation, skills and outcome of Project Ideas. Assist to add report information to Block Market’s Assignment 2 website.	Complete description and tools/tech of Project Ideas. Amend website presentation issues.	Assist with report collation and add report information to Block Market’s Assignment 2 website	Develop and design Block Market’s Assignment 2 website. Assist to add report information to Block Market’s Assignment 2 website. Amend website presentation issues.
Week 2	Research job ads for UI/UX Designers and create our own job ad for this position. Start writing upon Plans & Progress.	Research job ads for Advertising Specialists and create our own job ad for this position.	Research job ads for Software Engineers and create our own job ad for this position.	Research job ads for Project Managers and create our own job ad for this position.	Create Block Market’s Assignment 3 website skeleton. Finish Team Profile (Group Processes and Career Plans).
Week 3	Write up paragraph on their own career plans. Write up Group Processes & Communication, Plans & Progress, and Scopes & Limits. Continue writing upon Plans & Progress.	Write up paragraph on their own career plans. Write up / Overview. Continue updating Tool and Timeframe. Plan out A3 Presentation.	Write up paragraph on their own career plans. Write up Aims and Tools & Tech.	Write up paragraph on their own career plans. Write up Risks and Testing. Continue report collation.	Write up paragraph on their own career plans. Write up Roles. Continue on website skeleton.
Week 4	Start on wireframing/prototyping. Continue on Plans & Progress and Scopes & Limits.	Start on wireframing/prototyping. Finish up on Risks and Timeframe.	Finish writing up on Aims and Tools & Tech. Start on wireframing/prototyping.	Start on wireframing/prototyping. Continue report collation.	Finish up on Roles. Continue with website development
Week 5	Finalise/test project prototype. Write up group reflection for self. Collate final documents for assignment submission.	Finalise/test project prototype. / Write up group reflection for self. Finish writing up on Tools. Write up Presentation plan/content.	Finalise/test project prototype. Write up group reflection for self.	Finalise/test project prototype. Write up group reflection for self. Finish up with report collation.	Finalise/test project prototype. Write up group reflection for self. Deploy assignment website. Start creating Presentation website.
Week 6	Do project presentation. Complete A3 contribution form/feedback. Review project prototype and user feedback.	Do project presentation. Complete A3 contribution form/feedback. Review project prototype and user feedback.	Do project presentation. Complete A3 contribution form/feedback. Review project prototype and user feedback.	Do project presentation. Complete A3 contribution form/feedback. Review project prototype and user feedback.	Do project presentation. Complete A3 contribution form/feedback. Add video to Presentation website.
Week 7	Conduct further market research, surveys and identify potential avenues to develop towards. Start networking with potential clients .	Start setting up the project’s cloud server with AWS. Review cloud server plans and ensure within budget/resources.	Start coding up the project. Primary focus on back-end.	Plan and develop the entire app database design. Also submit plans on the deployment/storage of the database for budgeting planning.	Start coding up project. Primary focus on front-end.
Week 8	Write up report on findings based on market research, surveys etc. Goal is to identify and relay any additional wants/need from our target market and see if our application can deliver up on it. Continue networking with potential clients. Assist with on-going software testing.	Continue configuring AWS cloud server for app deployment. Review database deployment plans and decide on whether to use SQL or NoSQL. Monitor software development progress. Update stakeholders on progress.	Continue coding the project. Primary focus on back-end.	Research and review DBMS software options most useful for the project database. Finalise the database design. Assist with on-going software testing.	Continue coding the project. Primary focus on front-end.
Week 9	Continue networking with potential clients. Start creating promotion campaign. Assist with on-going software testing.	Finalise AWS cloud server configuration for app deployment. Update stakeholders on progress. Communicate additional requirements from stakeholders to team. / Monitor software development and database progress.	Continue coding the project. Primary focus on back-end. Completion/near completion of front-end components.	Start database development in the chosen DBMS software. Assist with on-going software and database testing.	Continue coding the project. Primary focus on front-end. Completion/near completion of front-end components.
Week 10	Finalise promotion campaign. Continue networking with potential clients. Assist with on-going software and database testing.	Write up a project status report for stakeholders. Update stakeholders on progress. Communicate additional requirements from stakeholders to team. / Monitor software development and database progress.	Finalise project development. Ensure completion of almost all components. Work with Daniel on implementing database with the application.	Finalise database development in chosen DBMS software. Work with Hayden/Rusell on implementing database with the application. Assist with on-going software and database testing.	Finalise project development. Ensure completion of almost all components. Work with Daniel on implementing database with the application.
Week 11	Deploy promotion campaign on social medias. Continue networking with potential clients and answering queries.	Present project status and progress report to stakeholders. Thorough testing of application. Review current budget usage and projected user count.	Thorough testing and debugging of application.	Thorough testing and debugging of application. Primary focus on the database.	Thorough testing and debugging of application.
Week 12	Continue promotion campaign on social medias. Continue networking with potential clients and answering queries. Draft up user survey page.	Update stakeholders on progress and application deployment. Analyse projected data user count and budget usage.	Deploy application on AWS.	Deploy application on AWS.	Deploy application on AWS.
Week 13	Deploy user survey page. Continue promotion campaign on social medias. Continue networking with potential clients and answering queries. Review and analyse project performance and user feedback.	Update stakeholders on progress, user feedback and application success. Review and analyse project performance and user feedback. Monitor user usage, ensure cloud server usage still within budget.	Ongoing application support and debugging. Start coding up on additional features to add to application.	Ongoing application support and debugging. Start coding up on additional features to add to application. Expand upon database design/requirements where necessary.	Ongoing application support and debugging. Start coding up on additional features to add to application.
Week 14	Continue promotion campaign on social medias. Continue networking with potential clients and answering queries. Monitor user usage, ensure cloud server usage still within budget.	Update stakeholders on progress, user feedback and application success. Write up report/summary on project performance and user feedback. Monitor user usage, ensure cloud server usage still within budget.	Ongoing application support and debugging. Deploy additional features to application.	Ongoing application support and debugging. Deploy additional features/database extensions to application.	Ongoing application support and debugging. Deploy additional features to application.
Week 15	Continue networking with potential clients and answering queries. Monitor user usage, ensure cloud server usage still within budget.	Present report summary review on project performance, user feedback and application success to clients. Present KPI/performance review to each team members.	Ongoing application support and debugging.	Ongoing application support and debugging.	Ongoing application support and debugging.

Risks
Majority of the potential risks come from our usage of software and online services. With regards to our prototyping/mock up, we plan to use Proto.io for this purpose. From our experience with learning and understanding Proto.io, there is the issue in which it is limited in what type of interactions and actions can be simulated. Therefore, some components that have been planned out will not be simulated accurately or at all. This impacts our capability to quickly identify and resolve bugs/issues that originate from these unimplemented components. Such bugs/issues may only arise once we reach the software development stage and will hinder the project timeline.
Additionally we have to think about the usage of cloud services since we plan to deploy a web application. Regardless of which one we use, there still comes the risk that the application may not be deployed properly and further configuration will be needed, hindering the project timeline. Additionally, there comes the potential risk where we have more users than projected which is generally a positive consequence. However, it also opens the possibility that the cloud service plan may automatically upgrade to accommodate the additional users and become a paid service. There would of course be constraints set to avoid such a situation but the possibility is still there. Hackers attempting to obtain the cloud service API key is a major security risk we need to prevent and be vigilant against, lest we suffer major consequences that may lead to the immediate shutdown of the application or additional billing.

Later on in the project where we need to decide on a Database Management System (DBMS), we need to consider in particular if we use a SQL/NoSQL DBMS. SQL has benefits of an accurate and robust database, but it does come general risks such as being too expensive to maintain, constraints causing conflict with its interaction to the software. Such risks naturally will cause delays to project progress and in some cases, halt it entirely depending on the scenario. On the other hand with NoSQL, it will be more high performing and quicker for querying. However this also means we need to place extra emphasis on our software development and implement data constraints through our code rather than the DBMS. Additionally, due to the lack of emphasis on data integrity that NoSQL has, the chances of bugs to the DBMS and application greatly increase.

With our choice of programming languages, we may not identify limitations and shortcomings until well into the software development stage. Delays to project timeline may occur due to bugs, lack of ability to program certain functions, and attempting to create a workaround that may have otherwise been easier in a another programming language. We also have to be mindful in the capabilities to interact and deploy with our choice of cloud service and even DBMS.
Group processes and communications

References
Grandviewresearch.com. 2022. Productivity Management Software Market Report, 2030. [online] Available at: <https://www.grandviewresearch.com/industry-analysis/productivity-management-software-market>
Market Reports World. 2022. 2022-2029 GLOBAL PRODUCTIVITY APPS PROFESSIONAL MARKET RESEARCH REPORT, ANALYSIS FROM PERSPECTIVE OF SEGMENTATION (COMPETITOR LANDSCAPE, TYPE, APPLICATION, AND GEOGRAPHY). [online] Available at: <https://www.marketreportsworld.com/2022-2029-global-productivity-apps-professional-market-20226339> [Accessed 14 May 2022].